# NATIONAL CANCER INSTITUTE

## Office of Acquisitions

---

# STREAMLINED ACQUISITION PLAN

## Laboratory Flow Cytometer Equipment

---

Solicitation Number: NCI-SAP-2026-0087

Estimated Value: $185,000

For acquisitions greater than the micro-purchase threshold up to the simplified acquisition threshold

---

| Prepared By: | Dr. Amanda Chen |
| --- | --- |
| Title: | Research Scientist |
| Division: | Laboratory of Cancer Biology |
| Date: | February 3, 2026 |
| Version: | 1.0 |

---

### SOURCE SELECTION SENSITIVE

### FOR OFFICIAL USE ONLY

Reference: HHS Directive for Acquisition Planning

## Document History

| Version | Date | Author | Description of Changes |
| --- | --- | --- | --- |
| 0.1 | 2026-01-20 | Dr. Amanda Chen | Initial draft |
| 0.2 | 2026-01-28 | Dr. Amanda Chen | Added market research results |
| 1.0 | 2026-02-03 | Michael Torres | Final review and approval |

---

## Table of Contents

1. Review and Approval (#review-and-approval)

2. Statement of Need (#1-statement-of-need--statement-of-work)

3. Cost (#2-cost)

4. Delivery Requirements (#3-delivery-or-performance-period-requirements)

5. IT Acquisitions (#4-information-technology-acquisitions)

6. GFP/GFI (#5-government-furnished-property-and-information)

7. Environmental (#6-environmental-and-energy-conservation)

8. Inherently Governmental (#7-inherently-governmental-functions)

9. Sources (#8-sources)

10. Competition (#9-competition)

11. Contract Type (#10-contract-type-selection)

12. Other Facts (#11-other-relevant-facts)

13. Attachments (#12-list-of-attachments)

## Review and Approval

| Field | Value |
| --- | --- |
| Project Title | Laboratory Flow Cytometer Equipment |
| Solicitation Number | NCI-SAP-2026-0087 |

| Role | Name & Title | Signature | Date |
| --- | --- | --- | --- |
| Recommended By: Program Manager (PM)/COR | Dr. Amanda Chen, Research Scientist | _________________ | _______ |
| Approved By: Contracting Officer (CO) | Michael Torres, Purchasing Agent | _________________ | _______ |

---

## 1. Statement of Need / Statement of Work

(FAR Subpart 7.105(a)(1))

Type of Acquisition:

☑ Supplies/Equipment

☐ Severable Services

☐ Non-severable Services

### Description of Need

The NCI Laboratory of Cancer Biology requires a benchtop flow cytometer to support ongoing immunology research projects. The current equipment (BD FACSCalibur, 2015) has reached end-of-life with increasing maintenance costs and limited capability for modern multi-parameter analysis.

Minimum Requirements:

- 4-laser configuration (405nm, 488nm, 561nm, 640nm)

- Minimum 16-color detection capability

- High-throughput sampler (96-well plate compatible)

- Analysis software with compensation wizard

- 3-year manufacturer warranty

- Installation and operator training included

Justification: This equipment directly supports NCI's cancer immunotherapy research mission. The enhanced detection capability will enable simultaneous analysis of 16+ cell markers, significantly improving research efficiency and data quality.

---

## 2. Cost

(FAR Subpart 7.105(a)(3))

The estimated cost, inclusive of options, is: $185,000

☑ An Independent Government Cost Estimate (IGCE) is attached, which considers historical acquisition data and recent market research.

| Cost Element | Amount |
| --- | --- |
| Equipment | $165,000 |
| Installation | $8,000 |
| Training (3 days) | $7,000 |
| Extended Warranty (2 additional years) | $5,000 |
| Total | $185,000 |

---

## 3. Delivery or Performance-Period Requirements

(FAR Subpart 7.105(a)(5))

### For Supplies/Equipment

| Item | Date |
| --- | --- |
| Anticipated Delivery Date | Within 90 days ARO |
| Installation Complete | Within 120 days ARO |
| Training Complete | Within 150 days ARO |

### For Services (N/A)

| Period | Dates |
| --- | --- |
| Base | N/A |
| Option 1 | N/A |
| Option 2 | N/A |
| Option 3 | N/A |
| Option 4 | N/A |

---

## 4. Information Technology Acquisitions

### Federal Information Technology Acquisition Reform Act (FITARA)

(OMB Memorandum M-15-14)

| Question | Response |
| --- | --- |
| Is this acquisition for an IT investment? | ☐ Yes ☑ No |
| If Yes, has Division/Center Director Approval been obtained? | ☐ Yes ☐ No |

Rationale: Flow cytometer is laboratory scientific equipment, not IT infrastructure.

### Security Considerations

(FAR Subpart 7.105(b)(18)), (FAR Subpart 4.403)

| Question | Response |
| --- | --- |
| Will Contractor personnel require access to HHS facilities or information systems? | ☑ Yes ☐ No |

Access Required: Vendor technicians will require escorted access to NIH Building 37, Room 4124 for installation and training. Access limited to installation period (approximately 5 days total).

### Information Communication Technology (ICT) Accessibility Standards (508 Compliance)

(FAR 39.2)

☐ Yes, the contractor will be required to develop, procure, maintain and/or supply ICT that will be used by Federal employees or members of the public.

☑ No, the contractor will not be required to develop, procure, maintain and/or supply ICT that will be used by Federal employees or members of the public. However, all electronic reports submitted shall be Section 508 compliant.

---

## 5. Government Furnished Property and Information

(FAR Subpart 7.105(b)(15)/(16))

☐ Government Furnished Property (GFP) will be provided, and listed in the solicitation.

☑ Government Furnished Information (GFI) which is necessary for a company to prepare an offer is attached for inclusion in the solicitation.

GFI Description:

- Laboratory floor plan with electrical/plumbing specifications

- Existing equipment list for compatibility assessment

- Sample types and throughput requirements

---

## 6. Environmental and Energy Conservation

(FAR Subpart 7.105(b)(17)), (FAR 23.103)

☐ Environmental and energy conservation considerations are not applicable.

☑ The following environmental/energy conservation considerations are applicable:

- Equipment shall be ENERGY STAR certified or equivalent

- Packaging materials shall be recyclable

- Vendor shall provide disposal/recycling services for replaced equipment

---

## 7. Inherently Governmental Functions

(FAR Subpart 7.105(b)(10)) (For Services Only)

This acquisition:

| Question | Yes | No |
| --- | --- | --- |
| Involves an Inherently Governmental Function? | ☐ | ☑ |
| Is Closely Associated with an Inherently Governmental Function? | ☐ | ☑ |
| Is for a Critical Governmental Function? | ☐ | ☑ |

Certification: This is an equipment acquisition; inherently governmental function analysis is not applicable. Installation and training services are incidental to the equipment purchase and do not involve governmental decision-making authority.

---

## 8. Sources

(FAR Subpart 7.105(b)(1))

### Required Sources

| Source | Applicable |
| --- | --- |
| Agency Inventories/Excess (GSAXcess) | ☐ |
| UNICOR | ☐ |
| Ability One | ☐ |
| Wholesale Supply (NIH Supply Center, GSA Global Supply, etc.) | ☐ |

### Preferred Sources

| Source | Applicable |
| --- | --- |
| Strategic Sourcing Best-in-Class Vehicle | ☐ |
| Other Strategic Sourcing Vehicle | ☐ |
| NCI BPA | ☐ |
| NCI IDIQ Contract | ☐ |
| NIH BPA | ☐ |
| NIH IDIQ Contract | ☐ |
| GSA Federal Supply Schedule | ☑ |
| GSA Advantage | ☐ |
| GWAC | ☐ |

### Market Research Results

| Vendor | Product | GSA Schedule | Est. Price |
| --- | --- | --- | --- |
| BD Biosciences | FACSCelesta | 66 II | $175,000 |
| Beckman Coulter | CytoFLEX LX | 66 II | $168,000 |
| Thermo Fisher | Attune NxT | 66 II | $182,000 |
| Sony Biotechnology | ID7000 | 66 II | $195,000 |

### Small Business Review

☑ HHS 653 Small Business Review form is attached.

Result: Based on market research, no small business concerns manufacture flow cytometers meeting the technical requirements. Large business GSA Schedule holders identified.

---

## 9. Competition

(FAR Subpart 7.105(b)(2))

This procurement will be executed through:

☑ Full and Open competition (among GSA Schedule holders)

☐ Small Business Set-Aside (Full and Open Competition after Exclusion of Sources)

- ☐ All Small Businesses

- ☐ VOSB

- ☐ SDVOSB

- ☐ HUB Zone

- ☐ SDB

- ☐ WOSB

- ☐ 8(a)

☐ Other than Full and Open Competition (attach justification):

- ☐ Sole Source Justification (FAR Part 13)

- ☐ Limited Sources Justification (FAR Part 8)

- ☐ Justification for Exception to Fair Opportunity (FAR 16.5)

- ☐ Justification and Approval (FAR 6)

The solicitation will be made available via: GSA eBuy and SAM.gov

Competition Approach: Request for Quotation (RFQ) will be issued to all GSA Schedule 66 II holders with applicable SINs. Minimum of three quotes required before award.

---

## 10. Contract Type Selection

(FAR Subpart 7.105(b)(3))

| Contract Type | Selection |
| --- | --- |
| ☑ Fixed Priced | Selected |
| ☐ *Time & Materials |  |
| ☐ *Labor Hour |  |
| ☐ Other/Combination |  |

*A D&F must be submitted with T&M/LH type contracts FAR 16.601(d)(1)(i)

Rationale: Firm-fixed-price is appropriate because:

- Well-defined commercial product with established market pricing

- Delivery terms are standard

- Minimal performance risk

---

## 11. Other Relevant Facts

(FAR Subpart 7.105)

1. Trade-in: The existing BD FACSCalibur may be offered as trade-in. Estimated value: $5,000-$8,000.

2. Installation Requirements:

  - 220V/30A dedicated circuit required (already installed)

  - Compressed air (already available)

  - Deionized water supply (already available)

3. Training: Vendor shall provide on-site training for minimum 4 operators.

4. Warranty: Base 3-year warranty required; option for 2 additional years.

5. Service Agreement: Post-warranty service agreement will be procured separately.

---

## 12. List of Attachments

| # | Document | Included | Notes |
| --- | --- | --- | --- |
| 1 | Statement of Work / Performance Work Statement / Statement of Need | ☑ | Equipment specifications |
| 2 | Delivery Schedule | ☑ | 150-day timeline |
| 3 | Independent Government's Cost Estimate | ☑ | $185K estimate |
| 4 | Market Research Results | ☑ | 4 vendors identified |
| 5 | HHS 653 Small Business Review Form | ☑ | Large business only |
| 6 | Sources Sought Notice | ☐ | Not required for SAP |
| 7 | Justification for Other Than Full and Open Competition | ☐ | N/A - Full & Open |
| 8 | Determination & Findings for the Inclusion of Options | ☐ | Warranty option only |
| 9 | Determination and Findings for T&M | ☐ | N/A - FFP |
| 10 | Source Selection or Technical Evaluation Criteria | ☐ | LPTA per GSA Schedule |
| 11 | Information Security Clearance | ☐ | Escorted access only |
| 12 | Contracting Officer's Representative (COR), FAC-COR Certification | ☑ | Dr. Chen certified |
| 13 | Government Furnished Property Description | ☐ | N/A |
| 14 | Government Furnished Information (Lab specifications) | ☑ | Floor plan attached |

---

---

NATIONAL CANCER INSTITUTE | Office of Acquisitions

Streamlined Acquisition Plan - Laboratory Flow Cytometer Equipment

Version 1.0 | February 3, 2026 | Page __ of __

---

SOURCE SELECTION SENSITIVE - FOR OFFICIAL USE ONLY

---

Document generated by EAGLE Document Generator

Template: Streamlined Acquisition Plan (Exhibit 01.B)