# NATIONAL CANCER INSTITUTE

## Office of Acquisitions

---

# ACQUISITION PLAN

## Enterprise Cloud Migration and Managed Services

---

Solicitation Number: NCI-AS-2026-0042

Estimated Value: $4,850,000

---

| Prepared By: | Dr. Sarah Mitchell |
| --- | --- |
| Title: | Program Manager |
| Division: | Center for Biomedical Informatics |
| Date: | February 3, 2026 |
| Version: | 2.0 |

---

### CONTROLLED UNCLASSIFIED INFORMATION

### SOURCE SELECTION SENSITIVE

This document contains source selection sensitive information and must be protected from unauthorized disclosure in accordance with FAR 3.104.

## Document History

| Version | Date | Author | Description of Changes |
| --- | --- | --- | --- |
| 1.0 | 2026-01-15 | Dr. Sarah Mitchell | Initial draft |
| 1.1 | 2026-01-22 | Dr. Sarah Mitchell | Updated cost estimates based on market research |
| 1.2 | 2026-01-28 | John Smith | Added security requirements per ISSO review |
| 2.0 | 2026-02-03 | Dr. Sarah Mitchell | Revised per Contracting Officer feedback |

---

## Table of Contents

1. Header Information (#header-information)

2. Acquisition Background and Objectives - FAR 7.105(a) (#a-acquisition-background-and-objectives---far-7105a)

3. Plan of Action - FAR 7.105(b) (#b-plan-of-action---far-7105b)

4. Reviews and Approvals (#reviews-and-approvals)

5. Attachments (#attachments)

## Header Information

| Field | Value |
| --- | --- |
| Acquisition Title | Enterprise Cloud Migration and Managed Services |
| Program/Project Title | NCI Cloud Modernization Initiative |
| OPDIV/Division | National Cancer Institute (NCI) |
| Acquisition Year | FY 2026 |
| Associated AS Number | NCI-AS-2026-0042 |
| P/PM Name | Dr. Sarah Mitchell |
| P/PM Phone | (301) 555-0142 |
| P/PM Email | sarah.mitchell@nih.gov |

---

## (a) Acquisition Background and Objectives - FAR 7.105(a)

### (1) Statement of Need – FAR 7.105(a)(1)

#### Technical and Contractual History

The National Cancer Institute requires enterprise cloud migration services to modernize its legacy on-premises infrastructure. This initiative supports NCI's strategic goal to enhance research data accessibility and collaboration across distributed research teams.

Prior Acquisitions:

| Contract # | Contractor | Period | Value | Performance |
| --- | --- | --- | --- | --- |
| HHSN261201500001C | TechCorp Solutions | 2020-2025 | $2.4M | Satisfactory |
| 75N91019D00024 | CloudFirst Inc. | 2019-2024 | $1.8M | Excellent |

The current on-premises infrastructure is reaching end-of-life, with hardware warranties expiring in Q3 FY2026. Migration to cloud services will reduce operational costs by an estimated 30% while improving system availability from 99.5% to 99.99%.

#### Acquisition Alternatives

The following alternatives were considered:

1. Extend Current Contracts - Not viable due to hardware end-of-life

2. In-House Development - Rejected; lacks specialized cloud expertise

3. GSA Schedule - Considered but requires full and open competition for best value

4. HHS Enterprise Contract - No existing vehicle meets specific requirements

#### Acquisition Alternatives – Department Considerations

| Question | Response |
| --- | --- |
| Are there HHS agency-wide IDIQ contracts or other vehicles? | ☐ Yes ☑ No |

Rationale: Market research confirmed no existing HHS-wide vehicles adequately address the specialized cloud migration requirements for scientific research data systems with FISMA High security controls.

---

### (2) Applicable Conditions – FAR 7.105(a)(2)

#### Compatibility

The cloud solution must be compatible with:

- Existing NCI scientific applications (SEER, TCGA, GDC)

- NIH enterprise authentication (NIH Login)

- Federal security requirements (FedRAMP High, FISMA)

- HHS enterprise data standards

#### Constraints

| Constraint Type | Description | Mitigation |
| --- | --- | --- |
| Schedule | Migration must complete before hardware EOL (Q3 FY2026) | Phased migration approach |
| Cost | Annual budget ceiling of $1.2M | Multi-year funding strategy |
| Performance | Zero data loss during migration | Comprehensive backup/recovery plan |
| Security | FISMA High baseline required | FedRAMP authorized providers only |

---

### (3) Cost – FAR 7.105(a)(3)

Total Estimated Cost (inclusive of all options): $4,850,000

| Period | Estimated Amount |
| --- | --- |
| Base Year | $1,200,000 |
| Option Year 1 | $950,000 |
| Option Year 2 | $925,000 |
| Option Year 3 | $900,000 |
| Option Year 4 | $875,000 |
| Total | $4,850,000 |

IGCE Attached: ☑ Yes ☐ No

#### Life-cycle Cost

Life-cycle cost analysis indicates a 30% reduction in total cost of ownership over 5 years compared to continued on-premises operations. The analysis includes:

- Hardware refresh costs avoided: $1.2M

- Reduced FTE requirements: 2.5 FTEs ($450K/year)

- Energy and facility costs reduced: $75K/year

#### Design-to-cost

Not applicable - this is a services acquisition.

#### Application of Should-Cost

Should-cost analysis was conducted using GSA pricing data, industry benchmarks (Gartner, IDC), and historical NCI cloud services contracts. The IGCE reflects competitive market rates for FedRAMP High cloud services.

---

### (4) Capability or Performance – FAR 7.105(a)(4)

The contractor shall provide cloud migration and managed services with the following capabilities:

| Requirement | Performance Standard |
| --- | --- |
| System Availability | 99.99% uptime |
| Data Migration | Zero data loss |
| Security Compliance | FedRAMP High authorization |
| Incident Response | Critical: 15 min, High: 1 hour |
| Backup/Recovery | RPO: 1 hour, RTO: 4 hours |

---

### (5) Delivery or Performance-Period Requirements – FAR 7.105(a)(5)

| Period | Start Date | End Date | Duration |
| --- | --- | --- | --- |
| Base Year | 03/01/2026 | 02/28/2027 | 12 months |
| Option Year 1 | 03/01/2027 | 02/28/2028 | 12 months |
| Option Year 2 | 03/01/2028 | 02/29/2029 | 12 months |
| Option Year 3 | 03/01/2029 | 02/28/2030 | 12 months |
| Option Year 4 | 03/01/2030 | 02/28/2031 | 12 months |

Urgency: The existing on-premises infrastructure reaches end-of-life in Q3 FY2026. Delayed award would result in:

- Extended hardware support costs ($150K)

- Increased security risk from unsupported systems

- Potential service interruption to research operations

---

### (6) Trade-Offs – FAR 7.105(a)(6)

| Factor | Priority | Trade-off Consideration |
| --- | --- | --- |
| Security | Highest | Will not compromise FedRAMP High requirement |
| Performance | High | May accept 99.95% vs 99.99% for cost savings |
| Cost | Medium | Willing to pay premium for proven migration expertise |
| Schedule | High | Phased approach acceptable to meet deadline |

---

### (7) Risks – FAR 7.105(a)(7)

| Risk | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- |
| Data loss during migration | Low | Critical | Comprehensive backup, staged migration, validation testing |
| Schedule delay | Medium | High | Phased approach, parallel processing, buffer time |
| Cost overrun | Medium | Medium | Fixed-price migration, T&M for managed services with ceiling |
| Security incident | Low | Critical | FedRAMP requirement, continuous monitoring |
| Contractor performance | Low | High | Past performance evaluation, quality assurance surveillance |

#### Organizational Conflict of Interest

No organizational conflicts of interest have been identified. The solicitation will include FAR 52.209-9 and require offerors to disclose any potential OCI.

---

### (8) Acquisition Streamlining – FAR 7.105(a)(8)

The following streamlining measures will be employed:

1. Draft RFP Release - Posted for industry comment 30 days prior to final

2. Industry Day - Virtual event to address questions and gather feedback

3. Oral Presentations - Reduce written proposal burden

4. Page Limits - Technical volume limited to 30 pages

5. Past Performance - CPARS review in lieu of lengthy questionnaires

## (b) Plan of Action - FAR 7.105(b)

### (1) Sources – FAR 7.105(b)(1)

#### Market Research Results

Market research was conducted January 2026 including:

- SAM.gov Sources Sought Notice (15 responses)

- GSA eBuy RFI (8 responses)

- Industry Day (45 attendees)

- One-on-one meetings with 5 potential offerors

#### Prospective Sources

| Company | Size | Set-Aside Status | Capability |
| --- | --- | --- | --- |
| CloudFirst Federal | Large | N/A | Full scope |
| GovCloud Solutions | Small | 8(a) | Full scope |
| SecureCloud Inc. | Small | SDVOSB | Full scope |
| DataMigrate LLC | Small | WOSB | Migration only |
| TechServ Federal | Large | N/A | Full scope |

#### Small Business Considerations

Based on market research, adequate competition exists among small business concerns. This acquisition will be set aside for small business in accordance with FAR 19.502-2.

---

### (2) Competition – FAR 7.105(b)(2)

| Competition Type | Selection |
| --- | --- |
| ☐ Full and Open Competition |  |
| ☑ Small Business Set-Aside |  |
| &nbsp;&nbsp;&nbsp;&nbsp;☑ All Small Business |  |
| &nbsp;&nbsp;&nbsp;&nbsp;☐ VOSB |  |
| &nbsp;&nbsp;&nbsp;&nbsp;☐ SDVOSB |  |
| &nbsp;&nbsp;&nbsp;&nbsp;☐ HUBZone |  |
| &nbsp;&nbsp;&nbsp;&nbsp;☐ SDB |  |
| &nbsp;&nbsp;&nbsp;&nbsp;☐ WOSB |  |
| &nbsp;&nbsp;&nbsp;&nbsp;☐ 8(a) |  |
| ☐ Other than Full and Open |  |

Rationale: Market research identified at least 5 small business concerns capable of performing the full scope of work. Set-aside supports NCI's small business goals.

---

### (3) Contract Type Selection – FAR 7.105(b)(3)

| Contract Type | Selection | Rationale |
| --- | --- | --- |
| ☐ Firm-Fixed-Price |  |  |
| ☐ Cost-Plus-Fixed-Fee |  |  |
| ☑ Hybrid FFP/T&M | Selected | Migration (FFP), Managed Services (T&M) |

Justification:

- Migration Phase (FFP): Well-defined scope with measurable deliverables supports fixed pricing

- Managed Services (T&M): Variable workload based on actual usage requires flexibility; ceiling price provides cost control

D&F for T&M: Attached as Exhibit A

---

### (4) Source Selection Procedures – FAR 7.105(b)(4)

| Procedure | Selection |
| --- | --- |
| ☐ Lowest Price Technically Acceptable |  |
| ☑ Best Value/Tradeoff | Selected |

#### Evaluation Factors

| Factor | Weight | Description |
| --- | --- | --- |
| Technical Approach | 40% | Migration methodology, tools, risk mitigation |
| Past Performance | 25% | Similar cloud migrations, FedRAMP experience |
| Management Approach | 15% | Staffing, quality control, communication |
| Price | 20% | Total evaluated price |

Relative Importance: Technical factors, when combined, are significantly more important than price.

---

### (5) Acquisition Considerations – FAR 7.105(b)(5)

#### Section 508 Accessibility

| Question | Response |
| --- | --- |
| Does Section 508 apply? | ☑ Yes ☐ No |
| ICT products or services? | ☑ Yes ☐ No |
| Audiovisual materials? | ☐ Yes ☑ No |

Applicable Standards: WCAG 2.1 Level AA for all user interfaces and documentation.

#### Options

Options for four (4) additional years are included. D&F for options attached as Exhibit B.

---

### (6) Budgeting and Funding – FAR 7.105(b)(6)

| Item | Value |
| --- | --- |
| IGCE Date of Completion | January 15, 2026 |
| Appropriation | NCI Operations |
| CAN | 1234567 |
| Fiscal Year | FY2026 |

IGCE Development: The IGCE was developed using:

- Historical pricing from similar NCI contracts

- GSA Schedule pricing for comparable services

- Gartner benchmark data for cloud migration services

- Vendor responses to Sources Sought notice

---

### (7) Product or Service Descriptions – FAR 7.105(b)(7)

This acquisition uses a Performance Work Statement (PWS) that describes requirements in terms of outcomes rather than methods. This approach:

- Encourages innovative solutions

- Enables performance-based quality assurance

- Aligns with FAR 37.6 requirements for service contracts

---

### (8) Priorities, Allocations, and Allotments – FAR 7.105(b)(8)

Not applicable. This acquisition is not subject to the Defense Priorities and Allocations System (DPAS).

---

### (9) Contractor versus Government Performance – FAR 7.105(b)(9)

This requirement is not subject to OMB Circular A-76. The services are commercial in nature and have historically been performed by contractors.

---

### (10) Inherently Governmental Functions – FAR 7.105(b)(10)

In accordance with FAR 7.5 and OFPP Policy Letter 11-01, the undersigned certifies that:

☑ The services being procured are NOT inherently governmental

☑ The services are NOT closely associated with inherently governmental functions

☑ Appropriate oversight mechanisms are in place

---

### (11) Management Information Requirements – FAR 7.105(b)(11)

The Government will monitor contractor performance through:

- Monthly status meetings

- Quarterly performance reviews

- Real-time dashboard monitoring

- Annual Contractor Performance Assessment (CPARS)

EVMS is not required for this acquisition.

---

### (12) Make or Buy – FAR 7.105(b)(12)

Not applicable. This is a services acquisition.

---

### (13) Test and Evaluation – FAR 7.105(b)(13)

Migration testing will include:

- User Acceptance Testing (UAT) for each application

- Performance testing under load

- Security testing (penetration testing, vulnerability scanning)

- Disaster recovery testing

---

### (14) Logistics Considerations – FAR 7.105(b)(14)

Data Rights: Standard FAR 52.227-14 applies. Government retains unlimited rights to all data created under this contract.

Quality Assurance: A Quality Assurance Surveillance Plan (QASP) is attached as Exhibit C.

---

### (15) Government-Furnished Property – FAR 7.105(b)(15)

| Item | Description |
| --- | --- |
| Network Access | VPN credentials for contractor personnel |
| Test Environment | Access to NCI test/dev systems |
| Documentation | System architecture documents, data dictionaries |

---

### (16) Government-Furnished Information – FAR 7.105(b)(16)

Technical documentation will be provided via secure file share after contract award. Sensitive information will be marked and controlled in accordance with NIST SP 800-171.

---

### (17) Environmental and Energy Conservation – FAR 7.105(b)(17)

Cloud services inherently support environmental objectives by:

- Reducing on-premises energy consumption

- Leveraging provider investments in renewable energy

- Optimizing resource utilization through virtualization

---

### (18) Security Considerations – FAR 7.105(b)(18)

| Requirement | Details |
| --- | --- |
| Classification | Unclassified |
| FISMA Level | High |
| FedRAMP | High authorization required |
| Facility Access | Yes - NIH campus |
| IT System Access | Yes - administrative access |
| Background Investigation | Tier 2 (MBI) minimum |

---

### (19) Contract Administration – FAR 7.105(b)(19)

| Role | Name | Certification |
| --- | --- | --- |
| Contracting Officer | TBD | FAC-C Level III |
| Contract Specialist | TBD | FAC-C Level II |
| COR | John Smith | FAC-COR Level II |
| Alternate COR | Jane Doe | FAC-COR Level II |

---

### (20) Other Considerations – FAR 7.105(b)(20)

No additional considerations identified.

---

### (21) Milestones for Procurement Cycle – FAR 7.105(b)(21)

| Milestone | N/A | Target Date | Revised | Complete |
| --- | --- | --- | --- | --- |
| Acquisition Plan Approval | ☐ | 02/01/2026 |  |  |
| Statement of Work | ☐ | 02/15/2026 |  |  |
| IGCE Complete | ☐ | 01/15/2026 |  | ☑ |
| Security Checklist | ☐ | 02/01/2026 |  |  |
| Package Preparation | ☐ | 02/20/2026 |  |  |
| Purchase Request | ☐ | 02/25/2026 |  |  |
| J&A (if applicable) | ☑ | N/A |  |  |
| Synopsis Posted | ☐ | 03/01/2026 |  |  |
| Solicitation Issued | ☐ | 03/15/2026 |  |  |
| Proposals Due | ☐ | 04/15/2026 |  |  |
| Evaluation Complete | ☐ | 05/15/2026 |  |  |
| Negotiations | ☐ | 06/01/2026 |  |  |
| Contract Award | ☐ | 06/15/2026 |  |  |

---

### (22) Identification of Participants – FAR 7.105(b)(22)

| Name | Role | Phone | Email |
| --- | --- | --- | --- |
| Dr. Sarah Mitchell | Program Manager | (301) 555-0142 | sarah.mitchell@nih.gov |
| John Smith | COR | (301) 555-0198 | john.smith@nih.gov |
| Maria Garcia | IT Security | (301) 555-0165 | maria.garcia@nih.gov |
| TBD | Contracting Officer |  |  |

## Reviews and Approvals

### Budget Officer/Funds Certifying Official's Certification

☑ I hereby certify that (a) this requirement represents a bona fide need of the fiscal year or years for which the appropriation was made and complies with the Anti-Deficiency Act; and (b) funds are committed for the base period or first increment of performance of this acquisition.

| Name & Title | Signature | Date |
| --- | --- | --- |
| Robert Johnson, Budget Officer | _________________ | _______ |

---

### OPDIV Approvals

| Official | Name & Title | Signature | Date |
| --- | --- | --- | --- |
| Program/Project Manager (P/PM) | Dr. Sarah Mitchell, Program Manager |  |  |
| Business Owner (COR) | John Smith, COR |  |  |
| Contracting Officer |  |  |  |
| CO Supervisor |  |  |  |
| OPDIV OSDBU |  |  |  |
| OPDIV CIO |  |  |  |
| Head of Contracting Activity |  |  |  |

## Attachments

| # | Document | Attached | Notes |
| --- | --- | --- | --- |
| A | D&F for Time and Materials | ☑ | Required for T&M portion |
| B | D&F for Options | ☑ | 4 option years |
| C | Quality Assurance Surveillance Plan (QASP) | ☑ | Performance monitoring |
| 1 | Independent Government Cost Estimate (IGCE) | ☑ | Completed 01/15/2026 |
| 2 | Performance Work Statement (PWS) | ☑ | Outcome-based requirements |
| 3 | Market Research Report | ☑ | Sources Sought results |
| 4 | HHS 653 Small Business Review | ☑ | Set-aside determination |
| 5 | Information Security Checklist | ☑ | FISMA High requirements |
| 6 | Section 508 Requirements | ☑ | WCAG 2.1 Level AA |

---

---

NATIONAL CANCER INSTITUTE | Office of Acquisitions

Acquisition Plan - Enterprise Cloud Migration and Managed Services

Version 2.0 | February 3, 2026 | Page __ of __

---

Document generated by EAGLE Document Generator

Template: Full Acquisition Plan (Exhibit 01.A)